Scrum Poker Session: 1

Date: 09/04/2021

Scrum Master: Fraser Green (s3787186)

Development Team: Braydan Shalders (s3781601), Brandon Sarkis (s3610402), Showvic Islam Arnab (s3815027)

**User Story 1 (Based on priority / urgency):** As a user, I want to be able to view a list of all the films an actor has starred in, so that I can watch them all.

1. Braydan estimates low, Fraser estimates low, Showvic estimates high, Brandon estimates high  
   There is no agreement: each person has a different idea of what the user story actually entails
2. Braydan estimates medium, Fraser estimates low, Showvic estimates medium, Brandon estimates high  
   There is no agreement: each person still has a different idea of what the user story entails
3. Braydan estimates medium, Fraser estimates medium, Showvic estimates medium, Brandon estimates medium  
   There is an agreement: after some discussion, everyone is sure of the user story and what it entails

**User Story 1 (Based on time to implement, scale of 1-10):** As a user, I want to be able to view a list of all the films an actor has starred in, so that I can watch them all.

1. Braydan estimates 3/10, Fraser estimates 5/10, Showvic estimates 8/10, Brandon estimates 4/10  
   There is no agreement: each person has a different idea of what the coding would be like to implement such a system
2. Braydan estimates 5/10, Fraser estimates 5/10, Showvic estimates 5/10, Brandon estimates 5/10  
   There is an agreement: after some discussion, everyone now has the same idea of the time it would take to code and implement such a feature

**User Story 2 (Based on priority / urgency):** As an admin, I want to allow or deny any account registration and requests so that only the real accounts are processed.

1. Braydan estimates urgent, Fraser estimates high, Showvic estimates high, Brandon estimates high  
   There was no agreement: Braydan had a different idea of what should be considered “urgent” to what the other group members thought
2. Braydan estimates high, Fraser estimates high, Showvic estimates high, Brandon estimates high

There is an agreement: everyone is now in agreement after some discussion

**User Story 2 (Based on time to implement, scale of 1-10):** As an admin, I want to allow or deny any account registration and requests so that only the real accounts are processed.

1. Braydan estimates 5/10, Fraser estimates 7/10, Showvic estimates 7/10, Brandon estimates 3/10  
   There is no agreement: everyone has a different concept of how long implementing both the GUI and the backend code of this feature would take
2. Braydan estimates 6/10, Fraser estimates 6/10, Showvic estimates 6/10, Brandon estimates 6/10  
   There is an agreement: after some lengthy discussion, everyone now has a clear idea if how long implementation of this feature should take from both a front and backend perspective