Sprint Planning

## Define the sprint goal and how you are going to achieve it.

The goal of this sprint is to lay down the basic foundations of MovieMad which includes:

* Linking MovieMad with a SQL database
* Creating a basic UI
* Designing diagrams of MovieMad to plan its architecture
* Implementing 4 simple features.

## Evaluate product backlog, and clarify details on tasks (if they haven’t been worked appropriately). Create tasks from the user stories. Create the sprint backlog

Looking through the product backlog, there were 20 user stories which corresponded with aspects of the below features:

* Set up all user account types
* Support logging in
* Support leaving reviews and ratings
* Support adding new shows

Hence, these features are added to our sprint backlog.

## Estimate the sprint backlog in hours of work.

The sprint backlog, not including the other foundational tasks, is estimated to take 50 hours.

## Definition of Done.

* The code has been reviewed
* Code committed to GitHub repository
* Tested functions/features
* Acceptance criteria met
* Product owner has given his approval