Sprint Review

## SPRINT GOALS: what was planned to achieve, roadmap elements to target, and milestones on the sprint.

Goals:

* Linking MovieMad with a SQL database
* Creating a basic UI
* Designing diagrams of MovieMad to plan its architecture
* Set up all user account types
* Support logging in
* Support leaving reviews and ratings
* Support adding new shows

## STATUS OVERVIEW: planned items, finished and unfinished, added and removed, changed priorities.

* Creating database
* Linking to database successful
* UI complete
* Sequence Diagram completion

## LIVE DEMO: demonstrate functionalities, ask for feedback, agree on further deep-in sessions.

## <https://drive.google.com/file/d/1RzQ-v0RqEIEmHMXfWMkZSlghfgz9uYXZ/view?usp=sharing>

## IMPEDIMENTS: risks and impediments identified in the sprint, organization level impediments, proposal of solutions.

* A major impediment was the lack of time caused by the merge of both groups. Additionally, due to tasks being distributed amongst group members, so member had to wait for certain tasks to be completed prior to begin theirs
* A solution to the former impediment would be to begin working on the tasks earlier – something we were unable to do due to the merge