Sprint Planning

## Define the sprint goal and how you are going to achieve it.

The goal of this sprint is to implement 4 features, and perform testing on MovieMad, this includes:

* Complete acceptance testing
* Complete unit testing
* Test MovieMad features

## Evaluate product backlog, and clarify details on tasks (if they haven’t been worked appropriately). Create tasks from the user stories. Create the sprint backlog

Looking through the product backlog, there were 14 user stories which corresponded with aspects of the below features:

* Setup user account types
* Test user stories and functionality associated with the user stories
* Test admin user stories and functionality associated with the user stories

However, we only tested 8 of the user stories. Hence, these features are added to our sprint backlog.

## Estimate the sprint backlog in hours of work.

The sprint backlog, not including the other foundational tasks, is estimated to take 50 hours.

## Definition of Done.

* The code has been reviewed
* Code committed to GitHub repository
* Tested functions/features
* Acceptance criteria met
* Product owner has given his approval